## Slide 1: TU.BS team project – in cooperation with CGI Stocks App
Emre Gezer, Tobias Volze, Jonas Roosen | 09/01/20

## Slide 2: Original task definition
“You will have to develop a Stock Market App and Backend prototype. As part of the prototype it should be possible to have brokerage overviews based on Open API Data and the possibility to create custom filters. The App should fetch the relevant stocks from a Backend which has been learning the users’ interests based on their behavior during brokerage.”

## Slide 3
Stock information
Brokerage
Recommendations
Company data
Real-time prices
Chart
Overview of S&P 500 stocks
Transactions at live prices
Portfolio tracking over time
“Which stock should I buy?”
Running
Simulation
…
Recommendations:
ABC
DEF

## Slide 4: Original tasks vs. what we tackled
Original idea
Actual implementation
Backend brokerage based on Open API data
Stock Market App
Custom filters
Learning the user’s interest based on behavior during brokerage
Backend to look up stock information and trade them virtually
Mobile friendly frontend for Web-App
User can specify trading preferences
Simulated agent uses the user’s preferences to make recommendations
Public deployment of Web-App

## Slide 5: Original tasks vs. what we tackled - Deviation
Very limited user base makes it hard to generate sufficient data
Developing a sophisticated AI model with 3 people in 4 months is challenging
Learning the user’s interest based on behavior during brokerage
Simulated agent uses the user’s preferences to make recommendations

## Slide 6: Architecture
Stocks
Portfolios
Simulations
Frontend
Backend
Database
Ubuntu based webserver
Gunicorn workers

## Slide 7: Workflow

## Slide 8: Team members - responsibilities
Frontend
Backend / Deployment
Recommendations
Emre
Tobias
Jonas

## Slide 9: Development structure & Communication
Bi-weekly sprint reviews
Weekly
Update calls

## Slide 10
Stock information
Brokerage
Recommendations
Company data
Real-time prices
Chart
Overview of S&P 500 stocks
Transactions at live prices
Portfolio tracking over time
“Which stock should I buy?”
Running
Simulation
…
Recommendations:
ABC
DEF

## Slide 11
Stock information
Brokerage
Company data
Real-time prices
Chart
Overview of S&P 500 stocks
Transactions at live prices
Portfolio tracking over time
Recommendations
“Which stock should I buy?”
Running
Simulation
…
Recommendations:
ABC
DEF

## Slide 12
Stock information
Brokerage
Recommendations
Company data
Real-time prices
Chart
Overview of S&P 500 stocks
Transactions at live prices
Portfolio tracking over time
“Which stock should I buy?”
Running
Simulation
…
Recommendations:
ABC
DEF

## Slide 13
Stock information
Company data
Real-time prices
Chart
Overview of S&P 500 stocks
Brokerage
Transactions at live prices
Portfolio tracking over time
Recommendations
“Which stock should I buy?”
Running
Simulation
…
Recommendations:
ABC
DEF

## Slide 14: Possible next steps: What’s on the horizon?
What if we turn the semantic chain around
  Strategy > Preferences vs. Preferences > Strategy
More detailed step-by-step analysis on the results of certain strategies
New API = more possibilities!
More strategies & preferences to increase the depth of the simulation
Performance needs to be improved

## Slide 15: Lessons learned

## Slide 16: Being flexible with your responsibilities
The team member’s responsibilities can – and should! – adapt over time!
Staying with the initial assignments can lead to one or several members having too much on their plate.

## Slide 17: QA is important!
Taking your time – or someone else’s - to thoroughly test new features for robustness and performance is very important for an application’s lifecycle.
Ignoring QA can lead to unforeseen consequences…

## Slide 18: Creepy scopes!
Scope creep can be a real challenge, especially with such an endlessly complex topic – and very “creative” team members…

## Slide 19: Choice of tech stack and framework
If your application benefits a lot from concurrency,
maybe Python isn’t the best choice of technology.
Or, more generally speaking: an application’s requirements can change over time.

## Slide 20: …and most importantly:
We all learnt a lot about new skills and our own interests over the course of this project.
Thank you so much opportunity to work on such an interesting topic with such a high degree of creative freedom,
and the guidance along the way!

## Slide 21: …and most importantly:
We all learnt a lot about new skills and our own interests over the course of this project.
Thank you so much opportunity to work on such an interesting topic with such a high degree of creative freedom,
and the guidance along the way!

## Slide 22
Stock information